# Meeting Minutes

Team Information

* Team Number: 2
* Team Name: Group 2
* Team Member Names: Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial

Meeting 1 Date: 2024/07/20

Meeting 2 Date: TBD

### Team Meetings and Activities

| Activities Discussed | Action Items | Present (Initials) | Duration (nearest .25 hr) |
| --- | --- | --- | --- |
| The final project URL has been confirmed for use: <https://mydramalist.com/> | Assess how many test cases the site can handle in alignment with the final project requirements. | CBZ, PP, US, AC | 3 days (2024/07/20 ~ 2024/07/23) |
| Assign work areas - Meeting minutes | Responsible for documenting all meetings and handling related paperwork. | CBZ | Weekly |
| Assign work areas - Code writing | Responsible for developing test scripts and managing the GitHub repository. | PP | 2024/07/20 ~ 2024/07/27 |
| Assign work areas - Other test scripts | TBD | TBD | TBD |
| Assign work areas - Final test participation | All members involved in final testing. | CBZ, PP, US, AC | TBD |

### Agenda for Next Meeting

1. The next meeting is set for 2024/07/27.
2. Ensure that all team members are clear about their assigned tasks.
3. The GitHub repository should be prepared by the next meeting.
4. Develop and finalize prototype ideas for test scripts.