# Meeting Minutes

Team Information

* Team Number: 2
* Team Name: Group 2
* Team Member Names: Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial

Meeting 1 Date: 2024/07/20

Meeting 2 Date: 2024/07/27

Meeting 3 Date: 2024/08/03

### Team Meetings and Activities

| Activities Discussed | Action Items | Present (Initials) | Duration (nearest .25 hr) |
| --- | --- | --- | --- |
| **Automation testing code** | Automation testing code in <https://mydramalist.com/>. Also need to prepare the Selenium script document. Testing must include more than 10 functions. | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | 5 days (2024/07/23 ~ 2024/07/27) |
| **Meeting minutes notes** | Responsible for recording all meetings and related documents. | Chris Binu Zacharia | Weekly |
| **Creating the main GitHub repository** | Add other members' branches to the main repository. | Chris Binu Zacharia | 2024/07/20 ~ 2024/07/27 |
| **Manual testing code** | Manual testing code in <https://mydramalist.com/>. Testing must include more than 10 functions. | Chris Binu Zacharia, Urvil Shah | 5 days (2024/07/23 ~ 2024/07/27) |
| **Agile/scrum discussion** | To be done weekly using Excel. | Chris Binu Zacharia | Weekly |
| **PowerPoint slides** | TBD (work has already been assigned). | Chris Binu Zacharia | TBD |
| **API testing** | To be done using POSTMAN. | Prince Prince, Urvil Shah | 2024/07/25 ~ 2024/08/01 |

### Agenda for Next Meeting

1. Next meeting will be on 2024/08/03.
2. Ensure everyone understands their assigned work.
3. Automation and manual testing should be completed with sufficient test cases.
4. API testing should be finalized using POSTMAN.
5. Scrum discussion notes should be updated weekly.
6. Work on Selenium, Swagger, and JUnit scripts documentation.