# Scrum Discussion Points Week 2

| **Task** | **Priority** | **Principal** | **Status** | **Starts** | **Ends** | **Comments** |
| --- | --- | --- | --- | --- | --- | --- |
| Decide the URL | P0 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Done | 2024/07/13 | 2024/07/23 | Using <https://mydramalist.com/> |
| Assign work area | P1 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Continue | 2024/07/13 | 2024/07/20 | NA |
| Meeting notes | P0 | Chris Binu Zacharia | Continue | 2024/07/20 | 2024/08/10 | Once every week |
| Scrum discussion point | P0 | Chris Binu Zacharia | Continue | 2024/07/20 | 2024/08/10 | Once every week |
| Create branch in GitHub | P0 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Done | 2024/07/23 | 2024/07/27 | Everyone should create their own branch |
| Manual testing | P1 | Chris Binu Zacharia, Prince Prince | Done | 2024/07/23 | 2024/07/27 | Testing can’t be too few; testing functions > 10 |
| Automation testing | P1 | Chris Binu Zacharia, Prince Prince | Done | 2024/07/23 | 2024/07/27 | Testing can’t be too few; testing functions > 11 |
| Selenium script (auto) | P1 | Chris Binu Zacharia, Prince Prince | Done | 2024/07/23 | 2024/07/27 | Also need the document |
| API testing | P1 | Prince Prince, Urvil Shah | Continue | 2024/07/25 | 2024/08/01 | Need to use POSTMAN |
| PPT Slides | P3 | Chris Binu Zacharia | TBD | 2024/08/02 | 2024/08/10 | NA |
| Final test | P3 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | TBD | 2024/08/02 | 2024/08/10 | NA |
| Swagger documents | P2 | TBD | TBD | 2024/07/24 | 2024/08/10 | NA |
| Junit/Mockito test cases | P1 | TBD | TBD | 2024/07/24 | 2024/08/10 | NA |