# Scrum Discussion Points Week 3

| **Task** | **Priority** | **Principal** | **Status** | **Starts** | **Ends** | **Comments** |
| --- | --- | --- | --- | --- | --- | --- |
| Decide the URL | P0 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/13 | 2024/07/23 | Using <https://mydramalist.net/> |
| Assign Work Area | P1 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/13 | 2024/07/20 | - |
| Meeting Notes | P0 | Chris Binu Zacharia | Completed | 2024/07/20 | 2024/08/06 | To be done weekly |
| Scrum Discussion Points | P0 | Chris Binu Zacharia | Completed | 2024/07/20 | 2024/08/06 | To be done weekly |
| Project Main Management | P0 | Prince Prince | Completed | 2024/07/20 | 2024/08/06 | - |
| Create Main in GitHub | P0 | Prince Prince | Completed | 2024/07/20 | 2024/07/23 | GitHub URL needs to be added |
| Create Branch in GitHub | P0 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/23 | 2024/07/27 | All members should create their own branch |
| Manual Testing | P1 | Chris Binu Zacharia, Prince Prince | Completed | 2024/07/23 | 2024/07/27 | Testing should include more than 10 functions |
| Automation Testing | P1 | Chris Binu Zacharia, Prince Prince | Completed | 2024/07/23 | 2024/07/27 | Testing should include more than 11 functions |
| Selenium Script (Auto) | P1 | Chris Binu Zacharia, Prince Prince | Completed | 2024/07/23 | 2024/07/27 | Document required |
| JUnit/Mockito Test Cases | P1 | Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/24 | 2024/08/06 | - |
| Swagger Documents | P2 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/24 | 2024/08/06 | Screenshots needed |
| API Testing | P0 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/07/25 | 2024/08/01 | Use Postman for testing |
| Manual Testing Document | P0 | Chris Binu Zacharia, Prince Prince | Completed | 2024/07/27 | 2024/07/28 | - |
| PPT Slides | P3 | Chris Binu Zacharia | Completed | 2024/08/02 | 2024/08/06 | - |
| Final Test | P3 | Chris Binu Zacharia, Prince Prince, Urvil Shah, Archi Chambial | Completed | 2024/08/02 | 2024/08/06 | - |